# Phase 2 — Define

Goal: Convert idea + research into the three documents that drive the whole build: a verified PRD, a prioritized feature inventory, and the coding rules every AI session must obey.

Runs: once per project · Tool: your IDE agent · New chat per step

idea + research ──02──▶ PRD.md ──03──▶ PRD.md (verified)

├──04──▶ FEATURES.md

└──05──▶ rules file (agent instructions)

## Step 1 — Create the PRD (interactive)

Prompt: 02 — Interactive PRD Output: PRD.md (project root)

The AI acts as a Product Manager and interviews you in batches of 3–5 questions — vision, users, features, business goals, implementation — before writing anything. This is deliberate: the Q&A is where your product decisions get captured. Vague answers in, vague PRD out.

When it has enough, it writes a complete PRD: overview, goals, scope (including explicit exclusions), personas, functional and non-functional requirements, user journeys, success metrics, timeline, and open questions.

🛑 Gate: check the Scope section first. The most valuable sentence in a PRD is the one that says what V1 is not.

Reference: the Nexus-CRM interview Q&A is here — PRD Question & Answers.

## Step 2 — Verify the PRD

Prompt: 03 — PRD Verification Output: improved PRD.md + quality scores

A fresh AI session (no memory of writing the PRD) reviews it like a second pair of eyes: gap analysis across product, technical, business, and implementation dimensions; improvement recommendations; an enhanced rewrite; and 1–10 scores on completeness, clarity, feasibility, and user-focus.

🛑 Gate: read the findings before accepting the rewrite. If any score is below 7, address the gaps and run the verification once more.

## Step 3 — Extract the feature inventory

Prompt: 04 — PRD to Features Output: FEATURES.md (project root)

Converts the PRD's prose into discrete features with stable IDs (F1, F2, …), MoSCoW priorities (Must/Should/Could/Won't), acceptance criteria, dependencies, edge cases, and complexity ratings. Those IDs become the tracer thread through the rest of the project — RFCs, designs, and plans all cite them.

🛑 Gate: the Won't-have list is your scope-creep firewall. Make sure everything tempting-but-deferrable is on it, explicitly.

## Step 4 — Generate the coding rules

Prompt: 05 — Features to Rules Output: rules file, saved as your agent's instruction file

The "coding constitution": tech stack with versions, naming conventions, folder structure, architectural patterns, testing bar, security practices, and general guidelines (no TODOs, how to handle ambiguity). Every later prompt tells the agent to obey this file.

Save it where your agent auto-loads it — that's what makes it enforceable:

| Tool | Location |
| --- | --- |
| VS Code Copilot | .github/copilot-instructions.md |
| Cursor | .cursorrules / .cursor/rules/ |
| Claude Code | CLAUDE.md |
| Any agent (add this too) | AGENTS.md |

In Nexus-CRM the rules live in .github/copilot-instructions.md with AGENTS.md alongside, so any agent picks them up.

🛑 Gate: scan the stack/library versions — AI sometimes names outdated ones — and confirm the folder structure is one you actually want to live in.

## Done when

- PRD.md verified, scoring 7+ across the board, committed

- FEATURES.md committed with IDs, MoSCoW priorities, acceptance criteria

- Rules saved as your agent's instruction file and committed

- All three documents agree with each other (the verification step checks this)

Next: Phase 3 — Architect