# Phase 3 — Architect

Goal: Close the tooling gaps, equip your AI agent with expert skills, and break the product into sequential, buildable technical specs (RFCs).

Runs: once per project · Tool: your IDE agent · New chat per step

PRD + FEATURES + rules ──06──▶ updated rules     (tooling gaps closed)

──07──▶ installed skills  (agent expertise)

──08──▶ docs/rfcs/        (RFC-000-index + RFC-001…N)

## Step 1 — Tooling gap analysis (optional but recommended)

Prompt: 06 — Tooling Gap Analysis Output: updated library table in the rules file (+ PRD touch-ups)

Your docs name the big technologies, but features quietly imply small ones: forms imply a form library, toasts imply a toast library, shadcn implies tailwind-merge and clsx, your commit rules imply commit linting. This prompt reads every doc and produces a gap table — required-but-missing, implicitly-assumed, and DX-recommended — so later steps never invent dependencies mid-flight.

🛑 Gate: don't rubber-stamp the table. Background-check unfamiliar libraries and accept only what a feature or rule genuinely implies.

## Step 2 — Discover and install agent skills

Prompt: 07 — Agent Skills Discovery Output: 5–10 stack-matched skills + 6 core workflow skills installed

Agent skills are expert playbooks that raise generation quality in their domain (React patterns, Supabase RLS, accessibility, testing…). First install the find-skills skill manually:

npx skills add https://github.com/vercel-labs/skills --skill find-skills

Then the prompt extracts your project's domains from the docs, searches skills.sh, and presents a ranked recommendation table (relevance, install count, source reputation, overlap) — stopping for your approval before installing anything.

Regardless of stack, also install the six Superpowers workflow skills — the planning and execution steps in Phase 5 depend on them: brainstorming, writing-plans, test-driven-development, systematic-debugging, executing-plans, subagent-driven-development (install commands are in the prompt file).

🛑 Gate: trim the recommendation table. Fewer high-quality skills beat many marginal ones. Verify with npx skills check.

## Step 3 — Generate the RFCs

Prompt: 08 — Generate RFCs Output: docs/rfcs/RFC-001…N.md + docs/rfcs/RFC-000-index.md

The big one. The architect-AI:

- Builds a dependency graph of every Must/Should feature — foundations, leaf features, critical path.

- Proposes RFC groupings — sequential (no forward references), cohesive, right-sized (1–3 days each), each one a testable increment, foundations first. It stops here for your approval.

- Writes each RFC: summary, features addressed, dependencies, technical design (real SQL/TypeScript, not pseudocode), acceptance criteria, edge cases, testing strategy, security considerations, and open questions.

- Generates the index (RFC-000-index.md): roadmap, dependency matrix, phase mapping, and a feature-coverage table proving no feature was dropped.

RFCs are specifications, not instructions — the how-to-build comes later, one implementation plan per RFC, in Phase 5.

🛑 Gate 1: the grouping table. Check that nothing depends on a later RFC and that each RFC sounds demo-able on its own. 🛑 Gate 2: each RFC's Open Questions. Resolve them now or carry them into the build consciously — never accidentally.

For reference, Nexus-CRM produced 15 RFCs, from RFC-001-project-foundation-and-cicd to RFC-015-optional-enhancements.

## Done when

- Rules' library table covers everything the features imply

- npx skills check passes; core workflow skills installed

- docs/rfcs/ committed: index + numbered RFCs

- Index's coverage table maps every Must/Should feature to exactly one RFC

Next: designing first? → Phase 4 — Design Straight to code? → Phase 5 — Plan & Build