# Phase 4 — Design (Optional Fork)

Goal: Create every UI surface as a real design file before writing code, so implementation has a visual source of truth instead of inventing styles on the fly.

Runs: once, if you take the fork · Tool: IDE agent + Pencil.dev (MCP)

## Should you take this fork?

RFCs done ──▶ Design-first? ──yes──▶ Phase 4 ──▶ Phase 5

└────────────no────────────▶ Phase 5

Design first when: the product is UI-heavy, you care about a distinctive look, or you want to review visuals with stakeholders before spending build time.

Skip when: the product is mostly API/backend, or speed-to-first-demo matters more than visual control.

Either way, Phase 5's implementation-plan prompt is design-aware: it detects whether design artifacts exist and adapts. Skipping this phase costs you nothing structurally; taking it gives UI tasks exact tokens, components, and layouts to implement.

## Step 1 — Generate the design plans

Prompt: 09 — UI Design Plan Output: docs/plans/ui/*.md (multiple small plans)

Fill in the template variables (project name, spec location, design tool, component library, viewport strategy, accessibility standard — a Nexus-CRM example is in the prompt file) and run. The AI:

- Inventories every UI surface in the RFCs — pages, panels, dialogs, components — each traced to spec + feature IDs. Stops for approval.

- Proposes 2–3 aesthetic directions (palette, type, spacing, component style) with a recommendation. Stops for approval.

- Splits the surfaces into small plans — 5–7 tasks max each. Plan 1 is always the Design System Foundation (tokens + shared components); every other plan depends only on Plan 1. Stops for approval.

- Writes the plan documents, each task ending in screenshot review, each plan ending with design-to-code reference prompts.

🛑 Gates: surface inventory → aesthetic direction → plan split. Three approvals before a single plan document is written.

## Step 2 — Execute the plans

Execute Plan 1 (foundation) first — always. Plans 2–N can then run in any order. Recommended execution: subagent-driven — a fresh subagent per task with a screenshot review between tasks, so you catch visual drift early.

Design rules that keep the output implementable:

- Every surface gets primary, empty, loading, and error states.

- Tokens and shared components live in designs/_tokens.pen and designs/_components.pen; page designs reference them — no ad-hoc values.

- Use the project's component library patterns (shadcn/ui for Nexus-CRM); don't invent a custom widget the library already has.

If Pencil misbehaves during execution: see pencil-execution-notes.md — generalized workarounds (bootstrapping pitfalls, token ordering, icon naming, disk persistence) discovered executing these plans on Nexus-CRM. Pencil updates frequently, so some issues may already be fixed — use it as a troubleshooting aid, not as Pencil's source of truth. The original project-specific notes live in docs/plans/ui/PENCIL-EXECUTION-NOTES.md.

What Nexus-CRM produced here:

designs/

├── _tokens.pen, _components.pen        ← Plan 1 (foundation)

├── pages/      app-shell, auth, dashboard, lead-list, lead-detail,

│               pipeline, settings, legal

├── panels/     research-brief, outreach-draft, follow-up, meeting-notes,

│               meeting-summary, activity-history, suggested-actions

└── dialogs/    export-delete

## Done when

- Every surface from the approved inventory exists in exactly one plan

- _tokens.pen and _components.pen exist and pages reference them

- All surfaces designed with all four states, screenshots reviewed

- Plans + designs committed

Next: Phase 5 — Plan & Build