# Phase 5 — Plan & Build

Goal: Turn each RFC into working, tested code. This phase is a loop — run it once per RFC, in the order set by RFC-000-index.md.

Runs: once per RFC · Tool: your IDE agent · New chat per step

┌─────────────────── per RFC ───────────────────┐

RFC-NNN ──10──▶ PLAN-RFC-NNN ──11──▶ external-setup ──▶ execute plan ──▶ verify

└──────────────────────◀── next RFC ◀───────────┘

## Step 1 — Write the implementation plan

Prompt: 10 — Implementation Plan Output: docs/plans/PLAN-RFC-{NNN}-{title}.md

Fill the variables (spec file, rules file, prior RFCs implemented — example in the prompt file) and run. The plan it writes follows hard rules:

- File structure first — every file to be created/modified is mapped before tasks.

- TDD mandatory — every logic task is Red → Green → Refactor: failing test (full code), run + verify failure, minimal implementation (full code), run + verify pass, commit. The writing-plans and test-driven-development skills installed in Phase 3 enforce the structure.

- 2–5 minute tasks — if a task description contains "and", it gets split.

- No placeholders — "add appropriate error handling" is a plan failure; the plan shows the error-handling code.

- Schema/migration tasks come first.

- Design-aware — if Phase 4 artifacts exist, every UI task carries a Design Reference block (plan, .pen file, frame, states, tokens) and must implement all designed states. If no designs exist, it detects that and plans UI normally.

- The final task is always an acceptance-criteria verification against the RFC.

The plan header also recommends an execution method (see Step 3) with reasoning.

🛑 Gate: read the plan. Check the task order, that migrations come first, and that every step shows real code and commands.

## Step 2 — Extract external dependencies

Prompt: 11 — External Dependencies Output: docs/plans/PLAN-RFC-{NNN}-…-external-setup.md

Plans create files and run tests — but they silently assume accounts, API keys, CLIs, and dashboards are configured. This prompt extracts all of that out of the plan and sorts it into three phases:

- Phase A — before execution: things without which the code can't even run (create the Supabase project, fill .env.local, install CLIs).

- Phase B — parallel/deferrable: needed eventually, not blocking (OAuth apps, domains).

- Phase C — after execution: wiring that needs the code to exist first (CI secrets, vercel link, webhook URLs) — each with a verification step.

🛑 Gate: complete Phase A manually, now, before executing the plan. This is the single biggest "why is my build broken?" preventer in the whole workflow.

## Step 3 — Execute the plan

Use the execution method recommended in the plan header:

- Subagent-driven (subagent-driven-development skill) — default when tasks are independent: a fresh subagent per task, two-stage review (spec compliance + code quality), fast iteration.

- Inline (executing-plans skill) — when tasks are tightly sequential: execute in order with checkpoints for your review.

During execution:

- Hit a bug? Use the systematic-debugging skill before accepting any proposed fix — root cause first, fixes second.

- Commit lands after every green test, exactly as the plan scripts it.

## Step 4 — Verify and wire up

- Run the plan's final acceptance-criteria verification task.

- Complete Phase C of the external-setup guide (CI secrets, deployment wiring) and its verification checklist: npm run dev / build / test clean, migrations applied, CI triggers on push, preview deployment reachable.

- Optionally keep a human-readable acceptance checklist per RFC — see docs/plans/rfc-001-acceptance-checklist.md for the Nexus-CRM example.

🛑 Gate: an RFC is "done" when its acceptance criteria are demonstrable in the running app — not when the agent says "done". Demo it to yourself.

## Then loop

Pick the next RFC from RFC-000-index.md and repeat. Each new plan's {{PRIOR_SPECS_IMPLEMENTED}} grows, so the planner reads the existing codebase and builds on established patterns instead of reinventing them.

## Done when (per RFC)

- Plan + external-setup guide committed

- Phase A done before execution; Phase C + verification done after

- All plan tasks executed, tests green, commits clean

- Acceptance criteria demonstrated in the running app

When a decision needs to change mid-loop: Phase 6 — Evolve