# Phase 6 — Evolve (Mid-Development Change)

Goal: When a planning-time decision must change after code exists, make the change traceable, update every affected artifact, and ensure AI agents follow the new decision — without rewriting history.

Runs: whenever reality demands it · Tool: your IDE agent

## Why this phase exists

Real projects change course: a better tool ships, a constraint surfaces, a provider disappoints. In a document-driven workflow that's dangerous — your repo is full of specs, plans, and rules that all reference the old decision, and AI agents read those documents. Change the code without changing the documents and every future AI session will quietly drift back to the old pattern.

The fix is the ADR — Architecture Decision Record: a small document that records what changed, why, and what it touches, plus disciplined updates to everything downstream.

## The process

Prompt: 12 — Architectural Change (ADR) Output: docs/rfcs/ADR-{NNN}-*.md, changelog entries, migration checklist

decision changes ──▶ impact analysis ──🛑──▶ ADR ──▶ targeted doc updates ──▶ code migration ──▶ verify

- Impact analysis. The AI searches RFCs, plans, the codebase, and the rules for every reference to the old decision, and classifies each: not yet implemented / already executed / in codebase / active. 🛑 Gate: it stops with the impact table — confirm the scope before anything is touched.

- Write the ADR — context, decision, consequences (what changes / what doesn't / migration path), affected artifacts. A new document; nothing old is rewritten.

- Targeted updates, by artifact type:

  - RFCs → changelog entry + inline > Updated per ADR-NNN notes. Original text stays — history has value.

  - Plans → unexecuted tasks rewritten; executed tasks get a new "Migrate per ADR-NNN" task instead.

  - Rules & agent instructions → updated to the new truth immediately. This is the most important update: agent instructions are what stop the AI from reverting to the old pattern tomorrow.

  - Code → a concrete migration checklist saved to docs/plans/adr-checklist/, ending with a test/build verification step.

## Case study — ADR-001 on Nexus-CRM

This happened for real, mid-bootcamp. Nexus-CRM was planned on AWS Bedrock (direct SDK). With RFC-001 almost fully implemented — env schemas requiring AWS_* vars, @aws-sdk/client-bedrock-runtime in package.json — the decision changed to the Vercel AI SDK + AI Gateway, so students can swap AI providers without code changes.

The paper trail in this repo shows exactly what the process produces:

| Artifact | File |
| --- | --- |
| The ADR | docs/rfcs/ADR-001-switch-to-vercel-ai-sdk-and-ai-gateway.md |
| Changelog entries | affected RFCs (e.g., RFC-001, RFC-006…010) |
| Migration checklist | docs/plans/adr-checklist/ADR-001-migration-checklist.md |
| Updated agent rules | .github/copilot-instructions.md, AGENTS.md |

Note what did not happen: no RFC was rewritten to pretend Bedrock was never the plan. The original decision remains visible, with notes pointing to ADR-001. Anyone reading the repo can reconstruct why the architecture looks the way it does.

## The rules

- Never rewrite history — changelogs and inline notes, not clean-slate edits.

- Always create an ADR, even for "small" changes. ADRs are cheap; undocumented drift is expensive.

- Agent instructions are the source of truth for current decisions. RFCs say what was planned; agent instructions say what is. Update them first.

- Don't cascade unnecessarily — a passing mention in a tech-stack header needs only a changelog note.

- One ADR per decision — provider switch and auth change are two ADRs.

- Verify after migration — the checklist always ends with tests/build green.

## Done when

- ADR committed under docs/rfcs/

- Affected RFCs/plans annotated (not rewritten)

- Rules + agent instruction files enforce the new decision

- Migration checklist complete; tests and build green

Back to the loop: Phase 5 — Plan & Build